BOONZ Smart Vending ERP Phase-by-Phase Product Requirements Activity lists · Acceptance criteria · Build sequence · Stack Version 1.0 — March 2026

# Overview & Architecture

This document defines the product requirements and activity breakdown for all 7 phases of the Boonz ERP platform build. Each phase is designed to deliver standalone value while compounding into the full system.

| Layer | Technology |
| --- | --- |
| Frontend | Next.js 14 on Vercel · /app, /field, /portal, /chat route groups |
| Backend | Supabase (ap-south-1) · Postgres + Auth + RLS + Realtime + Storage |
| Automation bus | n8n (self-hosted VPS) · schedules, triggers, notifications |
| Domain engines | Python pipelines (FastAPI on VPS) · one engine per business vertical |
| Intelligence | Claude API · reasoning, NL queries, Stage 3 co-pilot, agentic commands |
| Command interface | Telegram bot + /chat GUI · talk to the company from anywhere |
| Mobile native | Capacitor wrap (Phase 2+) · iOS + Android from single Next.js codebase |

## Phase Summary

| Phase | Name & Scope |
| --- | --- |
| Phase 1 | Foundation — Auth, roles, DB shell, CI/CD |
| Phase 2 | Field Staff PWA — Driver + Warehouse (AppSheet replacement) |
| Phase 3 | Management ERP — Full 9-module internal platform |
| Phase 4 | Agent Core — Telegram bot + tool definitions |
| Phase 5 | Own GUI Chat — Agentic interface embedded in ERP |
| Phase 6 | Client Portal — Daily reports, live alerts, RLS isolation |
| Phase 7+ | Domain Engine Expansion — Sales, Procurement, Finance, Market Intel |

PHASE 1 — FOUNDATION Auth · roles · database shell · CI/CD · project scaffolding

| 2–3 weeks Target duration | 6 Deliverables | 1 dev Team needed | 2, 3, 4, 5, 6 Blocks phases |
| --- | --- | --- | --- |

## Objective

Establish the technical foundation that every subsequent phase builds on. No user-facing features — this phase is purely infrastructure. Done correctly, all future development moves fast. Done poorly, every later phase inherits the debt.

## Activity List

| # | Activity | Detail / Acceptance Criteria |
| --- | --- | --- |
| 1.1 | Project scaffolding | Create Next.js 14 app with App Router. Configure TypeScript strict mode, ESLint, Prettier. Set up /app, /field, /portal, /chat route groups as empty shells. Confirm Vercel preview deployment works on push. |
| 1.2 | Supabase connection | Wire Supabase client (supabase-js v2) for server components and client components separately. Confirm env vars pass through Vercel. Test authenticated query round-trip. |
| 1.3 | Auth system | Implement Supabase Auth with email+password. Build login page at /login. Add route protection middleware (Next.js middleware.ts). Session refresh on tab refocus. |
| 1.4 | Role system | Define 7 roles: superadmin, operator_admin, manager, finance, field_staff, warehouse, client. Store role in user_profiles table linked to auth.users. Middleware reads role from session claims. RLS policies gate all tables by role. |
| 1.5 | Shell layouts | Build shared layout shells: sidebar nav for /app (management), bottom-tab nav for /field (mobile), minimal nav for /portal. All responsive. Layouts read role and show/hide nav items accordingly. |
| 1.6 | CI/CD pipeline | GitHub repo with main + dev branches. Vercel auto-deploys main to production, dev to preview. Branch protection rules. Supabase migrations tracked in /supabase/migrations folder. PR checklist template. |
| 1.7 | Error & logging scaffold | Integrate Sentry (or Vercel Analytics) for error tracking. Server-side error boundary. Client-side error boundary with friendly fallback UI. Structured console logging convention agreed. |

## Product Requirements

### PR-1.1  Authentication

- Email + password login with Supabase Auth

- Session persists across browser refresh (Supabase handles via cookies)

- Expired sessions redirect to /login without flash

- Password reset flow via email link

- Failed login shows clear error (not generic "error occurred")

### PR-1.2  Role-Based Access Control

- 7 roles defined and enforced at middleware level (server-side), not just UI

- RLS policies on all 20 Supabase tables — no table accessible without an active session

- superadmin can impersonate any role for testing (toggle in dev mode only)

- Role stored in user_profiles.role — updatable by superadmin/operator_admin only

- Middleware blocks route access by role; returns 403 not 404 for security

### PR-1.3  Navigation shells

- Management sidebar: collapsible, shows/hides modules by role, active state highlighted

- Field bottom nav: 4 tabs max, large tap targets (min 44px), works offline for navigation

- Portal nav: minimal — logo, their company name, logout

- All shells mobile-responsive (management works on tablet minimum)

## Definition of Done — Phase 1

- Next.js app deployed to Vercel, preview URL functional

- All 7 roles can log in, see only their permitted routes

- Supabase RLS tested — authenticated queries return only permitted data

- Sentry captures a test error end-to-end

- DB migrations folder established, first migration committed

PHASE 2 — FIELD STAFF PWA Driver view · Warehouse view · real-time writes · AppSheet replacement

| 4–6 weeks Target duration | 12 Deliverables | 1–2 devs Team needed | AppSheet Replaces |
| --- | --- | --- | --- |

## Objective

Replace AppSheet entirely with a bespoke PWA optimised for the two field roles: Driver and Warehouse. Every action writes to Supabase in real time. The app must work in areas with poor connectivity — offline-first for reads, sync on reconnect.

## Driver View — Activity List

| # | Activity | Detail / Acceptance Criteria |
| --- | --- | --- |
| 2.1 | Today's trip screen | Driver sees their assigned trip for today. Shows route name, number of stops, estimated total time. Loads from refill_dispatching filtered by driver_id and today's date. Read from Supabase on mount, cached locally. |
| 2.2 | Stop list (ordered) | All pods for the trip in stop order. Each card shows: machine name, address, number of SKUs to refill. Tap to enter a stop. Stop cards show status: Pending / Checked in / Completed. |
| 2.3 | Check-in flow | Driver taps "Check in" on arrival. App logs GPS coordinates + timestamp to a trip_events table. One-tap action, no form. Confirm with haptic + visual feedback. |
| 2.4 | Refill confirmation | For each SKU in the pod, driver enters actual quantity placed (vs planned). Pre-filled with planned qty — driver edits only the delta. Submit per-pod or all at once. Writes to refill_dispatching.actual_qty. |
| 2.5 | Expired/damaged logging | Driver can log expired or damaged products removed from machine. Select product from pod inventory, enter qty, select reason (Expired / Damaged / Other). Writes to a waste_log table. |
| 2.6 | Machine issue reporting | Tap "Report issue" → select issue type (hardware, payment, display, other) → add free text note → optional photo upload (to Supabase Storage). Creates record in machine_issues table. Triggers n8n notification to manager. |
| 2.7 | Trip close | Driver submits end-of-trip: leftover stock (items brought back), total time, notes. Sets trip status to Completed. Triggers n8n flow for dispatch reconciliation. |

## Warehouse View — Activity List

| # | Activity | Detail / Acceptance Criteria |
| --- | --- | --- |
| 2.8 | Receiving dock | Warehouse user sees pending deliveries (from purchase_orders where status = Pending Receipt). Logs actual received qty vs PO qty per line item. Assigns batch ID and expiry date. Updates warehouse_inventory and purchase_orders. |
| 2.9 | Packing / dispatch prep | Pull today's dispatch list from Supabase (output of refill engine). Build box assignments — which SKUs go in which physical box per route. Confirm each box as packed. Updates dispatching_list.packed = true. |
| 2.10 | Inventory control — expiry sweep | Shows all warehouse_inventory items expiring within 0/3/15/30 days (filter toggle). Warehouse user can mark items as quarantined or disposed. Writes to waste_log with traceable batch_id. |
| 2.11 | Stock count | Manual count mode: warehouse user scans or selects product, enters physical count. App computes variance vs system. Flags large variances (>10%) for manager review. Submits count writes to warehouse_inventory. |
| 2.12 | Stock moves | Log internal stock movements: warehouse → driver van, van → warehouse, location transfer. Each move writes a stock_movements record with from/to/qty/timestamp. Used for traceability. |

## Product Requirements

### PR-2.1  Offline Capability

- Core navigation works offline — route list, stop list, cached pod data

- Driver can complete a stop offline; action queued and synced on reconnect

- Visual indicator shows offline/online state at all times

- No silent data loss — if sync fails, user is told and action is retained locally

### PR-2.2  Mobile UX Standards

- All interactive elements minimum 44×44px tap target

- Forms use native mobile keyboard types (number, email, tel as appropriate)

- No horizontal scrolling on any screen

- Swipe gestures for common actions (swipe right to complete a stop)

- Loading states on all async operations — skeleton screens not spinners

### PR-2.3  Real-time Writes

- Every field action writes to Supabase within 2 seconds of submission (online)

- Management dashboard (Phase 3) sees field actions reflected in real time via Supabase Realtime

- Writes are idempotent — duplicate submission does not create duplicate records

### PR-2.4  Photo Uploads

- Machine issue photos compressed client-side before upload (max 1MB per photo)

- Upload progress shown. Upload failure retried automatically up to 3 times

- Photos stored in Supabase Storage under /machine-issues/{machine_id}/{timestamp}

## Definition of Done — Phase 2

- Driver can complete a full trip end-to-end on mobile (check-in → refill → close)

- Warehouse can receive a delivery, pack boxes, and confirm dispatch

- All actions write to correct Supabase tables, verified by SQL query

- App tested offline: actions queue and sync correctly on reconnect

- AppSheet decommissioned for all field staff in at least one pilot route

PHASE 3 — MANAGEMENT ERP 9-module internal platform · desktop + mobile · full operator view

| 6–8 weeks Target duration | 9 modules Deliverables | 1–2 devs Team needed | Desktop Primary surface |
| --- | --- | --- | --- |

## Objective

Build the full internal management platform. Operators, managers, and finance users run the business from here. All 9 modules read from and write to Supabase. The refill engine's Stage 3 owner review lives here. This is the core ERP.

## Modules & Activity List

| # | Activity | Detail / Acceptance Criteria |
| --- | --- | --- |
| 3.1 | Operations dashboard | Real-time overview: active machines, today's trips, dispatch status, machine alerts, stock levels below threshold. Uses Supabase Realtime for live updates. Configurable KPI cards per operator_admin. Charts: daily sales, weekly refill completion rate. |
| 3.2 | Pods management | Full CRUD for machines/pods. View all machines with status, last refill date, current occupancy %. Edit pod configuration (shelf layout, product-to-slot assignment). Link machines to clients. View machine history (refills, issues, downtimes). |
| 3.3 | Refill & dispatch module | View generated dispatch plans from refill engine. Stage 3 owner review interface: see change_log.md explanations, edit refill quantities, approve/override plan. Approve → triggers dispatching list generation + warehouse pack notification. |
| 3.4 | Products module | Manage boonz_products catalog: add/edit/archive products, set categories, manage supplier links. Product pricing management (default + machine-specific overrides via machine_product_pricing). View product performance across machines. |
| 3.5 | Inventory module | View warehouse_inventory in real time. Expiry tracking with filter by days-to-expiry. Purchase order management: create POs, track status (Draft → Ordered → Received). Link received stock to batch IDs from warehouse receiving (Phase 2.8). |
| 3.6 | Financials module | Reconciled transaction view: Adyen captured transactions joined with POS sales. Flag discrepancies. Export to CSV/Excel. Revenue by machine, by client, by product category. Cost of goods (from PO prices × quantities). Gross margin per machine. |
| 3.7 | Suppliers module | Manage suppliers table: contact info, payment terms, lead time. Supplier product mapping (which supplier provides which product). Supplier performance: delivery accuracy, lead time actuals vs. quoted. |
| 3.8 | Consumers & CRM module | Aggregate consumer interaction data from machine logs. Transaction frequency, basket size, popular times. Identify power users (if Boonz has loyalty/app data). Exportable for marketing use. |
| 3.9 | Settings & configuration | Operator management (superadmin only): create/edit operators, assign machines. User management: invite users by role, deactivate users. Notification preferences per user. n8n webhook URLs configuration. Machine alias management. |

## Product Requirements

### PR-3.1  Stage 3 Owner Review (Refill Engine)

- Owner sees change_log.md rendered as readable cards — one card per decision

- Claude reasoning output shown inline: "Why is this recommendation different from last week?"

- Editable quantity fields with floor violation warnings shown inline (do not block editing)

- Approve button sends approved plan to Supabase + triggers n8n dispatch flow

- Reject/edit sends back to engine for re-run (manual re-trigger)

### PR-3.2  Financials Reconciliation

- Adyen transaction joined with POS record matched by: store key + date + captured amount = total_paid

- Unmatched transactions flagged with visual indicator (red row)

- Known 22 Feb discrepancy remains visually flagged until manually resolved

- Reconciliation report exportable as PDF and CSV

- Date range filter, machine filter, client filter — all combinable

### PR-3.3  Data Permissions

- operator_admin sees only their operator's machines, clients, and staff

- manager sees all data except billing and user management

- finance sees financials + procurement; no field ops write access

- All permission gates enforced at Supabase RLS level, not just UI

## Definition of Done — Phase 3

- All 9 modules accessible and functional for operator_admin role

- Stage 3 owner review: can view, edit, and approve a dispatch plan end-to-end

- Financials: Adyen + POS reconciliation displays correctly with discrepancy flagging

- Role gates tested for all 5 internal roles across all 9 modules

- Supabase Realtime: operations dashboard updates without page refresh

PHASE 4 — AGENT CORE — TELEGRAM BOT Claude agent · tool definitions · query · act · trigger flows from Telegram

| 3–4 weeks Target duration | 4 tool classes Deliverables | 1 dev Team needed | Telegram Interface |
| --- | --- | --- | --- |

## Objective

Wire Claude as the agentic command layer, accessible via Telegram. The operator can query the business, trigger actions, and orchestrate multi-step flows — all from a single Telegram message. This is the highest ROI phase relative to build effort.

## Activity List

| # | Activity | Detail / Acceptance Criteria |
| --- | --- | --- |
| 4.1 | Telegram bot setup | Register bot with BotFather. Implement webhook handler as a Supabase Edge Function or FastAPI endpoint on VPS. Authenticates message sender against whitelist of operator Telegram user IDs. Unauthorised messages return "not authorised" with no further info. |
| 4.2 | Claude agent integration | Integrate Claude API (claude-sonnet-4) with tool_use capability. System prompt defines the agent's role, access to data, and behavioural guardrails. Conversation history maintained per Telegram chat_id (stored in Supabase agent_sessions table). |
| 4.3 | Query tools (read) | Define tool set for reading Supabase: get_machine_status(machine_id), get_sales_summary(date_range, machine_id), get_inventory_levels(threshold), get_dispatch_plan(date), get_trip_status(driver_name). All return structured JSON, Claude formats as natural language. |
| 4.4 | Action tools (write) | Define tools for writing: approve_dispatch_plan(date), flag_transaction_discrepancy(transaction_id, note), update_stock_level(product_id, qty, reason). Each action requires a confirmation step before execution (Claude asks "confirm?", user replies yes). |
| 4.5 | n8n trigger tools | Define tools that fire n8n webhooks: trigger_refill_engine(date), send_client_report(client_id, report_type), send_supplier_notification(supplier_id, message), reschedule_cron(flow_id, new_time). n8n executes; Claude reports outcome. |
| 4.6 | Orchestration (multi-step) | Claude can chain tool calls without user prompting for each step. Example: "Run tomorrow's refill engine and send me a summary" → triggers engine → waits → reads output → summarises in Telegram. Async flows use polling or n8n callback webhook. |
| 4.7 | Error handling & safety | Tool errors caught and returned to Claude as structured error. Claude explains the error in plain language. Destructive actions (approve dispatch, update stock) require two-message confirmation. Rate limiting: max 20 tool calls per conversation turn. |

## Product Requirements

### PR-4.1  Security

- Only whitelisted Telegram user IDs can invoke the bot — checked on every message

- Bot token stored in environment variable, never in code

- All tool calls logged to agent_tool_calls table (timestamp, user_id, tool_name, args, result)

- No sensitive data (passwords, API keys) ever returned in Claude's responses

### PR-4.2  Confirmation Pattern

- Any tool that writes data or triggers an external flow requires explicit confirmation

- Confirmation is a separate message ("yes" / "confirm" / "do it")

- Confirmations expire after 60 seconds — user must re-issue the command if timeout

- Claude always tells user what it is about to do before asking to confirm

### PR-4.3  Response Quality

- Claude always responds in plain language — no raw JSON exposed to user

- Tables formatted as Telegram-friendly plaintext (not HTML tables)

- Claude proactively flags anomalies it notices while answering a question

- Responses under 1000 characters for simple queries; longer for summaries

## Example Commands (acceptance tests)

| User message | Expected Claude action |
| --- | --- |
| "What's the sales total for DIFC machines this week?" | Calls get_sales_summary(last 7 days, DIFC machines) → formats AED total + comparison to prior week |
| "Approve tomorrow's dispatch plan" | Reads plan summary, asks "Here's the plan: X stops, Y SKUs. Confirm approval?" → on yes, calls approve_dispatch_plan → triggers n8n |
| "Run the refill engine for Saturday" | Confirms → calls trigger_refill_engine(Saturday) → polls for completion → summarises output flags |
| "Any machines below 20% stock?" | Calls get_inventory_levels(threshold=0.20) → lists machines with occupancy % and top depleted SKUs |
| "Which driver is closest to finishing their trip?" | Calls get_trip_status(all active drivers) → ranks by stops remaining → names driver + ETA |

## Definition of Done — Phase 4

- Bot responds to messages from whitelisted Telegram IDs only

- All 5 query tool calls tested with real Supabase data and return correct results

- Dispatch approval: two-message confirmation → writes to DB → n8n flow fires → confirmed in Telegram

- Engine trigger: Telegram command → engine runs → summary returned in Telegram

- All tool calls logged to agent_tool_calls with correct metadata

PHASE 5 — OWN GUI CHAT Agentic interface embedded in ERP · /chat route · same Claude agent core

| 2–3 weeks Target duration | 3 Deliverables | 1 dev Team needed | /chat in Next.js Surface |
| --- | --- | --- | --- |

## Objective

Surface the same Claude agent from Phase 4 inside a polished chat GUI embedded in the ERP at /chat. This is the desktop and mobile version of the Telegram bot — same agent core, same tools, better UX for complex queries that benefit from a larger screen.

## Activity List

| # | Activity | Detail / Acceptance Criteria |
| --- | --- | --- |
| 5.1 | Chat UI component | Build /chat page in Next.js. Message thread with user/Claude bubbles. Input bar with send button + enter-to-send. Auto-scroll to latest message. Message timestamps. Skeleton loading while Claude processes. Mobile responsive. |
| 5.2 | Streaming responses | Claude API streaming (stream: true) piped through a Supabase Edge Function or Next.js API route. User sees Claude's response appear token-by-token. Streaming abortable (user can stop mid-response). |
| 5.3 | Rich output rendering | Claude can return structured outputs rendered as: tables (sortable), KPI cards, lists, and inline links to ERP screens ("view dispatch plan →" links to /app/dispatch). Markdown rendered. Code blocks highlighted. |
| 5.4 | Conversation history | Conversations persist in Supabase (agent_sessions + agent_messages tables). User can see past conversations in a sidebar. Search past conversations. Delete conversation. |
| 5.5 | Context injection | When user navigates from an ERP screen to /chat, the current context is passed (e.g., navigated from machine VOXMM-1009 → chat pre-loaded with that machine in context). Claude knows what the user was looking at. |
| 5.6 | Tool call visibility | When Claude uses a tool, a small "Thinking..." or "Checking database..." indicator appears. Optional developer mode shows the actual tool call + response for operator debugging. |

## Product Requirements

### PR-5.1  Performance

- First token streamed within 2 seconds of user submitting message

- Chat UI does not block or freeze during streaming

- Conversation history loads in under 1 second (paginated, 20 messages per page)

### PR-5.2  UX Standards

- Chat feels native — no page reload between messages

- Error states graceful: if Claude API fails, show retry button not a blank screen

- Empty state when no conversation: 4 suggested prompts to get started

- Keyboard shortcut: Cmd/Ctrl + K opens chat from anywhere in ERP

### PR-5.3  Security Parity with Telegram bot

- Same auth as ERP — only logged-in users with permitted roles can access /chat

- Same confirmation pattern for destructive actions

- Same tool call logging to agent_tool_calls

## Definition of Done — Phase 5

- /chat accessible from ERP nav, requires auth, respects role permissions

- Streaming works: Claude response appears token-by-token without UI freeze

- Tool call from chat (e.g., get_sales_summary) returns correct data and renders as table

- Conversation history persists across sessions and is searchable

- Context injection tested: navigate from machine screen → /chat → Claude knows the machine

PHASE 6 — CLIENT PORTAL portal.domain.com · read-only · RLS per client · daily reports · live alerts

| 3–4 weeks Target duration | 5 Deliverables | 1 dev Team needed | External clients Audience |
| --- | --- | --- | --- |

## Objective

Give each client a polished, branded read-only window into their machine performance. Clients log in to portal.domain.com and see only their machines, their sales data, and their reports. Alerts pushed via n8n to their preferred channel.

## Activity List

| # | Activity | Detail / Acceptance Criteria |
| --- | --- | --- |
| 6.1 | Client auth flow | Clients log in at portal.domain.com (separate domain or subdomain). Supabase Auth with magic link (no password). On login, session includes client_id claim. All RLS policies filter by client_id automatically — no query-level filtering needed in frontend code. |
| 6.2 | Overview dashboard | Client lands on their machines overview: list of their machines with status (Online/Offline/Alert), total daily/weekly/monthly revenue, top-selling products. All data is real-time from Supabase (same tables, RLS-filtered). |
| 6.3 | Machine detail view | Drill into any machine: current inventory occupancy, sales chart (configurable time range), transaction list, machine uptime. Client can see what's in their machine right now. |
| 6.4 | Reports section | Daily reports auto-generated by n8n and pushed to Supabase as PDF blobs in Storage. Client sees list of reports with date + type. Download button. Reports generated at configurable time (e.g., 08:00 daily). Historical reports retained 90 days. |
| 6.5 | Alerts & notifications | Client configures alert preferences in portal: machine offline, stock below %, daily revenue below threshold. n8n sends Email or WhatsApp when condition met. Client sees alert history in portal. Alerts link to the relevant machine detail view. |

## Product Requirements

### PR-6.1  Data Isolation

- RLS policy: client role can only SELECT rows where machine_id IN (SELECT machine_id FROM client_machines WHERE client_id = auth.jwt() ->> 'client_id')

- Tested with two separate client accounts — Client A cannot see Client B data under any circumstance

- No client_id in URL parameters — isolation is session-based only

### PR-6.2  Report Generation

- Daily PDF report includes: top 5 products, total transactions, total revenue AED, occupancy trend, any alerts from the day

- Report generated by n8n at configured time using data snapshot from Supabase

- PDF stored in Supabase Storage with path /reports/{client_id}/{date}.pdf

- Report also emailed to client's registered email (opt-in, default on)

### PR-6.3  Branding

- Portal uses Boonz brand colours and logo

- Client's company name displayed prominently (not "Client ABC123")

- Favicon set for portal.domain.com

## Definition of Done — Phase 6

- Two test client accounts created — each sees only their own machines and reports

- Daily report PDF generated and available for download in portal at 08:00

- Stock-low alert fires correctly when machine occupancy drops below configured threshold

- Magic link login works end-to-end for a client email address

- Portal accessible on mobile browsers without horizontal scroll

PHASE 7+ — DOMAIN ENGINE EXPANSION Sales · Procurement · Finance · Market Intel · same 3-stage pattern

| 5+ Engines | 3-stage (same as refill) Pattern | One engine at a time Delivery | Ongoing from month 4+ Timeline |
| --- | --- | --- | --- |

## Objective

Extend the deterministic pipeline pattern from the refill engine to all other business verticals. Each engine follows the same 3-stage structure: (1) ingest + clean, (2) compute + optimise, (3) owner review + approve. Claude reasons on top of any engine's outputs.

## Engine Specifications

| # | Activity | Detail / Acceptance Criteria |
| --- | --- | --- |
| 7.1 | Sales engine | Inputs: master_sales_transactions.csv, product_pricing, machine_sales_baskets. Computes: revenue by machine/product/time, sell-through rates, price elasticity signals, promo performance attribution. Outputs: sales_analytics table, pricing_recommendations (for manager review), promo_scoring. Trigger: daily after midnight ingestion. |
| 7.2 | Procurement engine | Inputs: warehouse_inventory, refill_dispatching actuals, sales velocity from sales engine. Computes: days-of-stock per SKU, reorder point, EOQ. Generates: draft purchase orders for manager approval. Outputs: procurement_recommendations table, draft POs in purchase_orders (status = Draft). Trigger: weekly + on-demand. |
| 7.3 | Finance engine | Inputs: adyen_transactions (reconciled), purchase_orders (received), warehouse_inventory (COGS), machine_product_pricing. Computes: gross revenue, COGS, gross margin per machine/product/client, month-to-date P&L, top-cost SKUs. Outputs: financial_summaries table (monthly snapshots). Trigger: daily for MTD, monthly for full P&L. |
| 7.4 | Market intelligence engine | Inputs: external price signals (web scraped or API), product category trends, consumer basket data. Computes: price competitiveness score per SKU, trending product categories, new product opportunity score. Outputs: market_intel_reports table, product_opportunity_score. Trigger: weekly. |
| 7.5 | Supplier notification engine | Inputs: procurement engine outputs (reorder triggers), supplier lead times, current stock levels. Computes: send timing (days before reorder point hit), preferred supplier per SKU, contact method. Outputs: supplier_notifications queue. Trigger: n8n reads queue → sends Email/WhatsApp to supplier. Manager approves before send. |

## 3-Stage Pattern (applied to each engine)

| Stage | Description |
| --- | --- |
| Stage 1 — Ingest + clean | Read raw data from Supabase + any external sources. Normalize, validate, handle missing values. Write clean intermediate dataset to a staging area. |
| Stage 2 — Compute + optimise | Run the deterministic algorithm: scoring, ranking, forecasting, optimisation. Produces a recommendation or output dataset. No human in the loop here. |
| Stage 3 — Owner review | Output presented in ERP for manager/owner approval. Claude's reasoning layer explains the recommendations in plain language. Manager can edit, override, or approve. Approved outputs write to final tables and trigger downstream flows. |

## Claude's Role Across Engines

- Reasons on engine outputs — explains why a recommendation was made

- Surfaces anomalies the deterministic pipeline flagged but didn't explain

- Answers NL questions drawing from any engine's output table: "Why did DIFC machine gross margin drop this month?"

- Stage 3 co-pilot: helps owner decide whether to approve, override, or investigate before committing

- Never modifies the engine itself — the deterministic core is always the ground truth

## Definition of Done — Phase 7

- Sales engine: daily run, sales_analytics table populated, revenue figures match Adyen reconciliation

- Procurement engine: draft POs generated for SKUs below reorder point, manager approval flow works

- Finance engine: monthly P&L report accessible in financials module, matches manual calculation

- Claude can answer "What's our gross margin on Protein Bars across all machines?" from /chat

- At least one supplier notification sent via n8n with manager pre-approval gate

# Appendix

## Hosting & Cost Summary

| Service | Cost estimate / month |
| --- | --- |
| Vercel Pro (Next.js frontend) | ~$20 |
| Supabase Pro (backend — already active) | $25 |
| VPS for n8n + Python engines (e.g., Hetzner CPX21) | ~$8 |
| Claude API (usage-based, scales with volume) | ~$20–80 |
| Domain + SSL (Cloudflare) | ~$2 |
| Total estimated | $75–135 / month |

## Role Permission Matrix

| Module / Surface | superadmin operator_admin manager finance field_staff warehouse client |
| --- | --- |
| Operations dashboard | ✓ ✓ ✓ – – – – |
| Pods management | ✓ ✓ ✓ – – – – |
| Refill & dispatch | ✓ ✓ ✓ – – – – |
| Products | ✓ ✓ ✓ ✓ – – – |
| Inventory | ✓ ✓ ✓ ✓ – ✓ – |
| Financials | ✓ ✓ – ✓ – – – |
| Suppliers | ✓ ✓ ✓ ✓ – – – |
| CRM / Consumers | ✓ ✓ ✓ – – – – |
| Settings | ✓ ✓ – – – – – |
| Field PWA (trips, refill) | – – – – ✓ – – |
| Field PWA (warehouse) | – – – – – ✓ – |
| Client portal | ✓ – – – – – ✓ |
| Agent /chat | ✓ ✓ ✓ – – – – |
| Telegram bot | ✓ ✓ – – – – – |

## Key DB Tables Reference

| Table | Used in phases |
| --- | --- |
| machines (31 rows) | 1, 2, 3, 4, 6 |
| sales_history (10,336 rows) | 3, 4, 7 |
| adyen_transactions (9,930 rows) | 3, 7 |
| refill_dispatching (7,675 rows) | 2, 3, 4 |
| pod_inventory (6,870 rows) | 2, 3 |
| warehouse_inventory (726 rows) | 2, 3, 7 |
| purchase_orders (3,996 rows) | 2, 3, 7 |
| machine_product_pricing (0 rows — needs population) | 3, 7 |
| boonz_products (258 rows) | 2, 3, 7 |
| suppliers (13 rows) | 3, 7 |