BOONZ Smart Vending ERP Product Requirements Document Full system specification · architecture · data contracts · open questions · skill gap analysis Version 1.0; Date March 2026; Status In Development.

Boonz · UAE Smart Vending Operations · Confidential

This document is the single source of truth for the Boonz ERP build. It covers all 7 phases: architecture, data layer, user stories, API contracts, non-functional requirements, error states, open questions, and a skill gap analysis for forward tooling.

# 1. Executive Summary

Boonz is a smart vending operator in the UAE running a fleet of VOX and Boonz-branded machines across locations including Mercato, DIFC, and others. The business currently operates across three fragmented systems: AppSheet for field operations, a Python refill engine run manually via CLI, and Adyen + POS exports that require manual reconciliation.

This PRD defines the full replacement: a unified ERP platform with a management web app, a field staff PWA, a client-facing portal, and an agentic command layer that lets the operator run daily operations by talking to it — via Telegram or an embedded chat GUI — without opening a dashboard.

| Dimension | Current state | Target state |
| --- | --- | --- |
| Field operations | AppSheet (generic, slow, limited offline) | Bespoke PWA — driver + warehouse views, offline-first, real-time writes |
| Refill planning | Python CLI — manual run, no web UI | Stage 3 web UI + Claude co-pilot + agent trigger from Telegram |
| Payment reconciliation | Manual CSV merge | Automated Adyen + POS join, discrepancy flagging, exportable |
| Client reporting | Manual / ad-hoc | Daily PDF reports auto-generated by n8n, pushed to portal + email |
| Operator interface | Multiple disconnected tools | Single ERP + Telegram bot + /chat GUI — one command layer |
| Data layer | Excel master file | Supabase Postgres, 20 tables, RLS, Realtime — fully migrated ✅ |

# 2. System Architecture

## 2.1 Architecture layers

| Layer | Technology | Role |
| --- | --- | --- |
| Command | Telegram Bot API + Next.js /chat route + Claude API | Operator talks to the company — query, act, orchestrate |
| Frontend | Next.js 14 (App Router) on Vercel | 4 route groups: /app, /field, /portal, /chat — single codebase |
| Bus | n8n (self-hosted VPS) | Schedules, ingests, triggers engines, notifies — execution arm for agent |
| Backend | Supabase (ap-south-1, Pro) | Postgres + Auth + RLS + Realtime + Storage — single source of truth |
| Domain engines | Python 3.11 + FastAPI (VPS) | Deterministic pipelines per vertical — refill built, others Phase 7+ |
| Intelligence | Claude API (claude-sonnet-4-20250514) | Reasons on engine outputs, never replaces them |
| Mobile native | Capacitor (Phase 2+) | iOS + Android wrap of Next.js PWA — same codebase |

## 2.2 Key architectural decisions (do not reverse)

- Single Next.js codebase with 4 route groups — not separate apps. Shared auth, shared components, single Vercel deployment.

- n8n is Claude's execution arm — Claude issues commands, n8n runs them. Claude never calls external APIs directly except Supabase via tool definitions.

- Deterministic pipelines are sacrosanct — Claude reasons on engine outputs but never replaces the Python pipeline. Numbers from engine; interpretation from Claude.

- RLS enforced at DB level, not just UI — every permission gate is a Supabase RLS policy. UI hiding is cosmetic only.

- Adyen reconciliation join logic: match on store_key + date + captured_amount = pos_total_paid. Exclude pre-06 Feb 2026 rows (test transactions).

- machine_product_pricing is empty — populate manually from operator. Do not auto-populate programmatically.

## 2.3 Data flow — end to end

| Source | Path | Destination | Frequency |
| --- | --- | --- | --- |
| Adyen webhook | → n8n ingest_adyen flow → validate → insert | adyen_transactions | Real-time (per transaction) |
| VOX/BoonzPOS CSV export | → n8n ingest_vox_export → parse → upsert | sales_history | Daily (manual trigger or scheduled) |
| Field staff (driver) | → Next.js /field → Supabase direct write | refill_dispatching, pod_inventory, machine_issues | Real-time per action |
| Field staff (warehouse) | → Next.js /field → Supabase direct write | warehouse_inventory, purchase_orders | Real-time per action |
| Refill engine (Stage 1+2) | → n8n cron → FastAPI → compute → write | refill_instructions, dispatching_list, change_log | Daily (scheduled) |
| Owner review (Stage 3) | → Next.js /app → Supabase write → n8n trigger | refill_dispatching (approved), dispatching_list_final | On approval |
| Claude agent | → Telegram/chat → Edge Function → tool calls | Supabase read/write + n8n webhooks | On demand |
| n8n daily report | → cron 08:00 → query Supabase → generate PDF → Storage → email | client_reports (Storage), email | Daily |

# 3. Data Layer

## 3.1 Supabase project

| Property | Value |
| --- | --- |
| Project ID | eizcexopcuoycuosittm |
| Region | ap-south-1 (Mumbai) |
| Plan | Pro (active) |
| Migration status | ✅ Complete — 20 tables, all populated |
| Security | 0 advisories — all RLS policies applied, SECURITY INVOKER views |
| FK integrity | 0 orphaned rows across all 8 checked relationships |

## 3.2 Table inventory

| Table | Rows | Purpose | Notes |
| --- | --- | --- | --- |
| sales_history | 10,336 | Raw vending machine transaction log | Append-only. boonz_product_id NULL for 10,332 rows — data enrichment needed |
| adyen_transactions | 9,930 | Raw Adyen payment records | Linked via unique_terminal_id → machines |
| refill_dispatching | 7,675 | Daily refill dispatch log per machine per shelf | Includes planned vs actual quantities |
| guardrail_products | 6,889 | Product substitution compatibility matrix | Which products can replace each other |
| pod_inventory | 6,870 | Per-machine per-shelf stock snapshots | Current stock, expiry, batch, status |
| purchase_orders | 3,996 | PO lines — supplier, product, qty, price | Status: Draft → Ordered → Received |
| weekly_procurement_plan | 1,514 | Weekly buying plan | Target qty, supplier, purchase confirmation |
| shelf_configurations | 992 | Shelf slot definitions per machine (A01–A32) |  |
| product_mapping | 735 | Pod product → boonz product bridge with split % | machine_id NULL = global, NOT NULL = override |
| warehouse_inventory | 726 | Warehouse stock ledger | Batch tracking, expiry, location, status |
| product_name_conventions | 507 | Raw name → standardised name lookup | Normalisation layer |
| product_pricing | 392 | Global default retail price per boonz product | Fallback when no machine-specific override |
| refill_instructions | 324 | AI-generated per-slot refill instructions | Target stock, suggested substitute, scores |
| boonz_products | 258 | Master product catalog | Brand, category, nutrition, cost range |
| machine_name_aliases | 201 | Historical machine name → official name | Resolves renaming history |
| pod_products | 100 | Machine-level product catalog from VOX/POS | Barcodes, machine type, pricing |
| machines | 31 | Core machine registry | Location, permits, Adyen terminal, WiFi |
| suppliers | 13 | Supplier master | Contact, payment terms, lead time |
| supplier_product_mapping | 9 | Which supplier provides which product |  |
| machine_summary | 5 | Daily machine-level snapshot | Capacity, SKU count, shortage %, priority score |
| machine_product_pricing | 0 ⚠️ | Machine-specific price overrides | Must be populated manually by operator |

## 3.3 Known data issues & enrichment backlog

⚠ sales_history.boonz_product_id is NULL for 10,332/10,336 rows — source data used generic names (Snack Bar, Chocolate Bar) that do not match boonz_products catalog. This is a data enrichment task, not a migration bug.

⚠ sales_history.machine_id is NULL for 3,445 rows — machine names in raw export did not match current aliases due to renaming history. Resolve via machine_name_aliases enrichment pass.

⚠ machine_product_pricing table is empty — requires manual input from operator. No programmatic population.

⚠ Supplier SUP_012 was inserted with contact person name as fallback — actual company name unknown. Update manually in Supabase.

ℹ 22 Feb 2026 reconciliation discrepancy — Adyen and POS totals differ significantly for one transaction. Flagged in red in financials module. Do not auto-resolve.

## 3.4 Views

| View | Type | Definition |
| --- | --- | --- |
| v_current_price | SECURITY INVOKER | Returns effective price per product per machine: machine_product_pricing first, fallback to product_pricing. Uses m.official_name, bp.boonz_product_name, pp.default_price_aed, mpp.price_aed where mpp.is_active = true |
| v_sales_history_aggregated | SECURITY INVOKER | Aggregated sales by machine, product, date range for reporting and dashboards |

# 4. Roles & Permissions

## 4.1 Role definitions

Roles are stored in user_profiles.role, enforced at Next.js middleware level (route protection) AND Supabase RLS level (data protection). UI-level hiding is cosmetic — the DB is the authoritative gate.

| Role | Surface | Scope | Key restrictions |
| --- | --- | --- | --- |
| superadmin | All surfaces | Everything, all operators | None — full system access |
| operator_admin | Internal /app | Full access, their operator only | Cannot see other operators' data |
| manager | Internal /app | All modules except billing + user config | No user management, no billing |
| finance | Internal /app | Financials, procurement — read-only ops | No write access to field ops |
| field_staff | /field only | Their assigned trips, pods, refill confirmation | No management, no portal |
| warehouse | /field only | Receiving, dispatch, inventory, stock counts | No trip/driver views |
| client | /portal only | Their machines only, read-only | RLS-isolated by client_id |

## 4.2 Module access matrix

| Module | superadmin | op_admin | manager | finance | field_staff | warehouse | client |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Operations dashboard | ✓ | ✓ | ✓ | – | – | – | – |
| Pods management | ✓ | ✓ | ✓ | – | – | – | – |
| Refill & dispatch | ✓ | ✓ | ✓ | – | – | – | – |
| Products | ✓ | ✓ | ✓ | ✓ | – | – | – |
| Inventory | ✓ | ✓ | ✓ | ✓ | – | ✓ | – |
| Financials | ✓ | ✓ | – | ✓ | – | – | – |
| Suppliers | ✓ | ✓ | ✓ | ✓ | – | – | – |
| Consumers / CRM | ✓ | ✓ | ✓ | – | – | – | – |
| Settings | ✓ | ✓ | – | – | – | – | – |
| Field PWA — trips | – | – | – | – | ✓ | – | – |
| Field PWA — warehouse | – | – | – | – | – | ✓ | – |
| Client portal | ✓ | – | – | – | – | – | ✓ |
| Agent /chat | ✓ | ✓ | ✓ | – | – | – | – |
| Telegram bot | ✓ | ✓ | – | – | – | – | – |

# 5. User Stories

## 5.1 Operator / Owner

- As an operator, I want to approve today's dispatch plan from Telegram without opening a browser, so that I can run operations while away from a desk.

- As an operator, I want to ask "what's the sales total for DIFC machines this week?" and get an answer in plain language, so I don't need to build a report.

- As an operator, I want to trigger the refill engine, review Claude's explanation of its recommendations, and approve or override the plan — all from one interface.

- As an operator, I want to see a real-time operations dashboard on my phone showing active trips, stock alerts, and machine issues, so I stay informed on the go.

- As an operator, I want to receive a Telegram alert when a machine goes offline or stock drops below 20%, so I can react immediately.

## 5.2 Driver

- As a driver, I want to see my ordered stop list for today's trip on my phone, so I know exactly where to go and in what sequence.

- As a driver, I want to check in at each machine with one tap and have my GPS location logged automatically, so there's no manual paperwork.

- As a driver, I want to confirm actual quantities placed per SKU — pre-filled with the plan — and only edit what differs, so the process is fast.

- As a driver, I want to log expired or damaged products I remove from a machine, so the inventory stays accurate.

- As a driver, I want to report a machine issue with a photo directly from my phone, so the manager is notified immediately.

- As a driver, I want the app to work even when I'm in a basement or area with poor signal, and sync when I reconnect.

## 5.3 Warehouse

- As a warehouse user, I want to receive a delivery by checking it against the PO and entering actual quantities and expiry dates, so every batch is traceable.

- As a warehouse user, I want to see today's dispatch list and mark each box as packed, so drivers pick up the right stock.

- As a warehouse user, I want to run an expiry sweep filtered by days-to-expiry (0, 3, 15, 30), so nothing expired leaves the warehouse.

- As a warehouse user, I want to log stock movements between locations with full traceability back to the original purchase order batch.

## 5.4 Client

- As a client, I want to log in with a magic link (no password to remember) and see only my machines' data, so it's simple and secure.

- As a client, I want to receive a daily PDF report by email every morning with my machines' revenue, top products, and any alerts from the previous day.

- As a client, I want to configure alerts for when stock drops below a threshold or a machine goes offline, so I'm not surprised by downtime.

- As a client, I want to drill into any machine and see current inventory, recent transactions, and uptime, so I have full visibility.

## 5.5 Finance

- As a finance user, I want to see reconciled Adyen and POS transactions in one view, with discrepancies clearly flagged, so I can produce accurate accounts.

- As a finance user, I want to export the reconciliation report as PDF and CSV for any date range and machine combination.

- As a finance user, I want to see gross margin per machine and per product category so I know what's profitable.

# 6. API Contracts

## 6.1 Agent tool definitions (Phase 4+)

All tools are defined as Claude tool_use schemas. Each tool is implemented as a Supabase Edge Function called by the Claude API. Tool calls are logged to agent_tool_calls table.

### get_machine_status

Input:  { machine_id?: string, location?: string }  // omit both = all machines

Output: { machines: [{ id, official_name, location, status, occupancy_pct, last_refill_date, open_issues_count }] }

### get_sales_summary

Input:  { date_from: string, date_to: string, machine_ids?: string[], group_by?: "machine"|"product"|"day" }

Output: { total_aed: number, transaction_count: number, rows: [{ group_key, revenue_aed, tx_count }] }

### get_inventory_levels

Input:  { threshold_pct?: number }  // return machines below this occupancy %

Output: { machines: [{ id, name, occupancy_pct, depleted_skus: [{ product_name, current_qty, target_qty }] }] }

### get_dispatch_plan

Input:  { date: string }  // ISO date

Output: { date, status: "draft"|"approved"|"dispatched", stops: number, sku_lines: number, flags: [{ type, message }] }

### get_trip_status

Input:  { date?: string }  // default today

Output: { trips: [{ driver_name, stops_total, stops_done, stops_remaining, current_location, status }] }

### approve_dispatch_plan

Input:  { date: string, override_notes?: string }

Output: { success: boolean, approved_at: string, n8n_trigger_id: string }

Side effect: writes approved=true to dispatching_list, triggers n8n trigger_refill_engine webhook

### flag_transaction_discrepancy

Input:  { transaction_id: string, adyen_amount: number, pos_amount: number, note: string }

Output: { success: boolean, flagged_at: string }

Side effect: writes discrepancy_flag=true + note to adyen_transactions

### trigger_refill_engine

Input:  { target_date: string, force_rerun?: boolean }

Output: { job_id: string, status: "queued", estimated_completion_seconds: number }

Side effect: fires n8n webhook → n8n calls FastAPI /run endpoint → polls for completion

### send_client_report

Input:  { client_id: string, report_type: "daily"|"weekly", date?: string }

Output: { success: boolean, report_url: string, sent_to: string }

## 6.2 Refill engine FastAPI endpoints

| Endpoint | Method | Input | Output |
| --- | --- | --- | --- |
| POST /run | POST | { target_date, force_rerun? } | { job_id, status: "queued" } |
| GET /status/{job_id} | GET | — | { job_id, status: "running"¦"complete"¦"failed", stage, progress_pct } |
| GET /output/{job_id} | GET | — | { change_log_md, summary: { flags_count, stops, sku_lines } } |
| POST /approve | POST | { job_id, overrides: [{slot_id, qty}] } | { dispatching_list_url, instructions_final_url } |

## 6.3 n8n webhook contracts

| Flow | Webhook path | Payload | Returns |
| --- | --- | --- | --- |
| trigger_refill_engine | POST /webhook/refill-trigger | { target_date, job_id } | { accepted: true } |
| send_client_report | POST /webhook/client-report | { client_id, report_type, date } | { accepted: true } |
| send_supplier_alert | POST /webhook/supplier-alert | { supplier_id, message, urgency } | { accepted: true } |
| reschedule_cron | POST /webhook/reschedule | { flow_id, new_cron_expression } | { accepted: true, next_run } |

# 7. Non-Functional Requirements

## 7.1 Performance

| Requirement | Target | Measurement |
| --- | --- | --- |
| Management ERP page load (LCP) | < 2.5 seconds on 4G | Vercel Analytics / Core Web Vitals |
| Field PWA first interaction | < 1.5 seconds on 4G | Lighthouse mobile audit |
| Supabase query response (indexed) | < 200ms p95 | Supabase logs |
| Agent first token (Telegram/chat) | < 2 seconds from message send | Edge Function logs |
| Realtime dashboard update latency | < 3 seconds from DB write | Manual test |
| Report PDF generation | < 30 seconds | n8n execution log |
| Refill engine Stage 1+2 | < 5 minutes | FastAPI job status |

## 7.2 Availability & uptime

- Frontend (Vercel): 99.9% uptime SLA — Vercel managed.

- Supabase backend: 99.9% uptime SLA — Supabase Pro managed.

- n8n + engines (VPS): best-effort — target 99% uptime. Health check endpoint pinged by UptimeRobot every 5 minutes. Alert to operator on failure.

- Telegram bot: dependent on Telegram API uptime. Graceful degradation — if bot unreachable, /chat GUI remains available.

## 7.3 Offline behaviour (Field PWA)

- Core navigation works offline — route list, stop list, cached pod data available without network.

- Driver can complete a full stop offline — check-in, refill confirmation, issue report all queue locally.

- Queued actions sync automatically on reconnect. No silent data loss — user informed if sync fails.

- Visual online/offline indicator persistent at top of screen.

- Conflict resolution: last-write-wins with server timestamp. Driver is notified if a conflict occurred.

## 7.4 Security

- All connections over HTTPS/TLS — no HTTP endpoints exposed.

- Supabase Auth with JWT — session tokens expire after 1 hour, refreshed automatically on activity.

- RLS on all 20 tables — tested with role-isolated test accounts.

- Service role key never exposed to client — server-side only (Edge Functions, n8n).

- Telegram bot whitelisted by user_id — unauthorised messages receive no data, just "not authorised".

- Agent tool calls logged to agent_tool_calls with timestamp, user_id, tool_name, args, result.

- No PII in URL parameters — all user context is session-based.

- Photos uploaded to Supabase Storage — access controlled by RLS, not public URLs.

## 7.5 Mobile standards

- All interactive elements minimum 44×44px tap target.

- Forms use native keyboard types (number pad for quantities, email for login).

- No horizontal scrolling on any screen at 375px viewport width (iPhone SE baseline).

- Loading states on all async operations — skeleton screens, not spinners.

- Haptic feedback on key actions (check-in, trip close) via navigator.vibrate().

# 8. Error States & Edge Cases

## 8.1 Data ingestion errors

| Scenario | Detection | Handling | User impact |
| --- | --- | --- | --- |
| Adyen webhook delivery fails | n8n webhook node timeout/error | n8n retries 3× with exponential backoff. After 3 failures: alert to operator Telegram + log to error_log table | No transaction recorded — manual re-trigger available |
| VOX CSV malformed / missing columns | n8n parse step throws | n8n catches exception, sends Telegram alert with file name and error. File moved to /failed/ folder in Storage | Sales history not updated for that day — manual re-run needed |
| Duplicate transaction ingest | Unique constraint on adyen_transactions | DB insert fails silently — n8n logs deduplication count per run | No duplicate created — correct behaviour |
| Refill engine Stage 1 fails (bad input file) | FastAPI returns 4xx | n8n catches → logs → alerts operator via Telegram. Engine status = failed | No plan generated — operator must fix input and re-trigger |
| Refill engine Stage 2 timeout (>5min) | n8n polling timeout | n8n marks job as timed_out → alerts operator. Engine continues in background if still running | Delayed plan — operator manually checks status |

## 8.2 Field app edge cases

| Scenario | Handling |
| --- | --- |
| Driver submits refill confirmation twice (duplicate tap) | Idempotent write — second submission detected by (trip_id, machine_id, shelf_id) uniqueness, ignored silently |
| Driver submits while offline, connection lost before sync | Action retained in local IndexedDB queue indefinitely. Sync attempted on every reconnect. User sees "pending sync" indicator |
| Driver at wrong machine (GPS mismatch > 200m) | Warning shown — "You appear to be at a different location". Driver can proceed — not blocked. Flag written to trip_events for review |
| Photo upload fails (storage timeout) | Retry 3× automatically. If all fail: issue report saved without photo, note added "photo upload failed — retry from machine detail". Photo can be added later |
| Warehouse receives more than PO quantity | Allow entry with warning: "Quantity exceeds PO. Confirm?" Overage written to a separate received_variance field. Manager notified |
| Stock count shows large variance (>10%) | Flag written to inventory_flags table. Manager receives Telegram alert with variance detail. Warehouse user sees confirmation prompt before submitting |

## 8.3 Agent edge cases

| Scenario | Handling |
| --- | --- |
| Claude API timeout / unavailable | Edge Function catches — returns friendly error to Telegram/chat: "I'm having trouble right now. Please try again in a moment." No tool calls fired |
| Tool call returns empty result | Claude informs user in plain language: "I couldn't find any data for that query. You may want to check [X]." |
| User sends confirmation after 60-second expiry | Agent responds: "That confirmation has expired. Please re-issue the command if you still want to proceed." |
| Destructive action with no confirmation | Agent never executes write/trigger tools without prior confirmation message in the same session. Confirmation required even if user says "do it" without context |
| User tries to approve dispatch plan that doesn't exist | Tool returns 404-equivalent. Claude: "There's no dispatch plan generated for [date] yet. Would you like me to trigger the refill engine?" |
| Agent tool call produces DB error | Error logged to agent_tool_calls. Claude: "Something went wrong on that action. The error has been logged. Try again or check the ERP directly." |

# 9. Build Phases (Summary)

ℹ Full activity lists, detailed acceptance criteria, and definition of done for each phase are in docs/boonz_erp_phases.docx. This section summarises the key scope and sequencing.

| Phase | Name | Duration | Key deliverable | Blocks |
| --- | --- | --- | --- | --- |
| 1 | Foundation — Auth, roles, DB, CI/CD | 2–3 weeks | Working login, role routing, RLS verified, Vercel deployed | All |
| 2 | Field Staff PWA — Driver + Warehouse | 4–6 weeks | Full trip lifecycle on mobile, AppSheet decommissioned | – |
| 3 | Management ERP — 9 modules | 6–8 weeks | All modules live, Stage 3 web UI, Adyen reconciliation | – |
| 4 | Agent Core — Telegram bot | 3–4 weeks | Bot responds, all tool classes working, dispatch approvable from Telegram | 5 |
| 5 | Own GUI Chat — /chat in ERP | 2–3 weeks | Streaming chat in ERP, context injection, conversation history | – |
| 6 | Client Portal — reports + alerts | 3–4 weeks | Magic link login, daily PDF, RLS isolation tested with 2 clients | – |
| 7+ | Domain Engine Expansion | Ongoing | Sales, procurement, finance, market intel engines on 3-stage pattern | – |

# 10. Open Questions

These must be resolved before or during the relevant phase. Each has an owner and a phase dependency.

OQ-01 What is the actual company name for supplier SUP_012? Currently inserted with contact person name as fallback. Needed for PO generation and supplier comms. Phase 3 (Suppliers module) requires this. Owner: Cyril — manual lookup

OQ-02 How should machine_product_pricing be populated initially? Table is empty. Price variance exists in historical sales_history data. Options: (a) operator manually enters known overrides, (b) a one-time script derives overrides from sales_history price column vs product_pricing. Must decide before Phase 3 Financials module. Owner: Cyril — operational decision

OQ-03 What is the enrichment strategy for sales_history.boonz_product_id NULLs? 10,332 rows have no product linkage. Options: (a) fuzzy match on description to boonz_products catalog, (b) manual mapping table, (c) leave historical as-is and only enrich forward. Affects accuracy of Phase 7 Sales Engine and Phase 3 Financials. Owner: Cyril + dev — data decision

OQ-04 What is the machine_id enrichment strategy for the 3,445 NULL sales_history rows? Machine names in raw export did not match current aliases. machine_name_aliases table (201 rows) partially covers this. Need to verify coverage and decide whether to run a backfill pass. Owner: Dev — technical enrichment task

OQ-05 What is the target hosting environment for n8n and the engine VPS? Currently designed for a single VPS (e.g., Hetzner CPX21 at ~$8/mo). Confirm: same VPS for n8n + FastAPI engines, or separate? Affects network config, env var sharing, and deployment scripts. Owner: Cyril — infrastructure decision

OQ-06 Which Telegram user IDs should be in the initial whitelist? Telegram bot requires a comma-separated TELEGRAM_ALLOWED_USER_IDS env var. Must be populated before Phase 4 deployment. Collect Telegram user IDs from all intended operator/admin users. Owner: Cyril — operational

OQ-07 What are the client alert thresholds (stock %, revenue floor)? Client portal alert configuration (Phase 6) needs default values. What stock occupancy % triggers a low-stock alert? What daily revenue below X triggers a revenue alert? Can differ per client. Owner: Cyril — product decision

OQ-08 22 Feb reconciliation discrepancy — what actually happened? One transaction where Adyen and POS totals differ significantly. Currently flagged in red. Should be investigated and either resolved (with a note) or permanently marked as unresolvable with explanation. Needed before Phase 3 Financials sign-off. Owner: Cyril — investigation

# 11. Environment & Infrastructure

## 11.1 Environment variables

| Variable | Set in | Description | Sensitivity |
| --- | --- | --- | --- |
| NEXT_PUBLIC_SUPABASE_URL | Vercel + .env.local | Supabase project URL | Low — public safe |
| NEXT_PUBLIC_SUPABASE_ANON_KEY | Vercel + .env.local | Supabase anon key | Low — public safe |
| SUPABASE_SERVICE_ROLE_KEY | Vercel (server) + VPS | Full DB access — never expose to client | 🔴 Critical |
| ANTHROPIC_API_KEY | Vercel Edge Fn + VPS | Claude API — usage-billed | 🔴 Critical |
| TELEGRAM_BOT_TOKEN | VPS / Edge Function | Bot token from BotFather | 🔴 Critical |
| TELEGRAM_ALLOWED_USER_IDS | VPS / Edge Function | Comma-separated Telegram user IDs | High |
| N8N_WEBHOOK_BASE_URL | Vercel + agent | Base URL for n8n webhook triggers | Medium |
| REFILL_ENGINE_URL | n8n + agent | FastAPI base URL on VPS | Medium |
| N8N_API_KEY | Agent Edge Function | For programmatic n8n flow management | High |

## 11.2 Hosting cost summary

| Service | Provider | Est. cost / month |
| --- | --- | --- |
| Frontend — Next.js | Vercel Pro | ~$20 |
| Backend — Supabase | Supabase Pro (already active) | $25 |
| VPS — n8n + Python engines | Hetzner CPX21 or equivalent | ~$8 |
| Claude API | Anthropic (usage-based) | ~$20–80 depending on volume |
| Domain + Cloudflare | Cloudflare | ~$2 |
| Email delivery (client reports) | Resend or Postmark | ~$0–10 |
| Total (estimate) |  | $75–145 / month |

# 12. Skill Gap Analysis — What's Missing for Full PRD Automation

This section documents what the current "Simple PRD Generator" skill cannot do, and what a proper PRD generation skill needs in order to produce a document like this one automatically from a README + project context.

## 12.1 What the current skill does

- Reads a file from a local path.

- Returns a boilerplate PRD shell with generic placeholders (Key Features, Technical Requirements).

- Does not read or analyse the file content — it acknowledges the path and outputs a template.

- Produces no user stories, no data contracts, no error states, no open questions, no architecture detail.

⚠ The current Simple PRD Generator skill is a stub. It confirms file access but performs no intelligent extraction or synthesis.

## 12.2 What a proper PRD skill must do

| Capability | Why needed | Implementation approach |
| --- | --- | --- |
| Read + parse README fully | Source content must be extracted — not just path-confirmed | Use file read tool or bash cat, pass full text to Claude as context |
| Pull in linked source files | README references other docs (architecture HTML, phase docx, DB schema). PRD must synthesise all of them | Detect file references in README, read each one, build a merged context |
| Query live Supabase for DB state | Table counts, schema, RLS status, advisors — all must reflect live DB, not stale docs | Supabase MCP tools: list_tables(verbose=true), get_advisors, execute_sql for row counts |
| Extract open questions automatically | Any TODO, ⚠️, "needs population", "unknown", or "manual" in the codebase or docs is an open question | Scan all input files for these markers, deduplicate, format as OQ-NNN items |
| Generate user stories by role | README has roles — skill must derive As a [role] stories per module | Claude generates from role + module matrix — templated prompt per role |
| Define API contracts | Tool definitions in agent/tools/, FastAPI routes in engines/ — must be extracted and formatted | Read tool definition files, extract input/output schemas, format as contract table |
| Produce error state matrix | Edge cases are not in README — they come from reasoning about the system | Claude reasons over each integration point and generates failure scenarios |
| Write NFRs from stack + phase context | Performance targets, uptime, mobile standards derive from tech stack + use case | Claude derives from stack (Next.js → Core Web Vitals, field PWA → offline, etc.) |
| Output to docx (formatted) | PRD must be a professional shareable document, not markdown | Use docx skill — full formatting with phase banners, tables, colour coding |
| Version + diff against previous PRD | Subsequent runs should highlight what changed since last version | Store hash of input context, compare outputs, append changelog section |

## 12.3 Recommended skill architecture

### Inputs the skill accepts

- readme_path — path to primary README (required)

- linked_files[] — optional additional context files (architecture HTML, existing PRD docx, schema SQL)

- supabase_project_id — if provided, skill queries live DB for schema and row counts

- output_format — "docx" | "markdown" | "both" (default: docx)

- version_label — string written to cover page (default: auto-date)

### Processing pipeline (what the skill does internally)

- Read primary README → extract: project description, tech stack, phases, roles, decisions, env vars, data issues.

- Read linked files if provided → merge context.

- If supabase_project_id provided → call list_tables(verbose=true) + execute_sql for row counts + get_advisors → merge live DB state into context.

- Scan all content for open question markers (TODO, ⚠️, "unknown", "needs population", "manual", "TBD") → generate OQ-NNN list.

- Generate user stories from role matrix × module matrix.

- If agent/tools/ files exist → extract tool schemas → format as API contracts.

- Derive error states by reasoning over each integration boundary.

- Derive NFRs from tech stack + surface type (web app → Lighthouse, field PWA → offline, etc.).

- Compile all sections → render as formatted docx using docx skill.

- Write output to /mnt/user-data/outputs/[project]_prd_v[N].docx.

### Skill descriptor (SKILL.md trigger)

Trigger this skill when the user asks to: "generate a PRD", "create a PRD from my README", "write up product requirements", "turn this into a PRD", "document my project for agents". Also trigger when user provides a README path or file and asks for structured documentation output.

ℹ This skill should combine: (1) the existing docx skill for output formatting, (2) Supabase MCP tools for live DB introspection, and (3) a multi-step Claude reasoning pass to generate what cannot be extracted — user stories, error states, NFRs, API contracts.

# 13. Appendix

## 13.1 Agent system prompt (Phase 4+)

You are the Boonz operations agent. You help the operator run the company.

You have access to the following tools:

- Query tools (read-only): get_machine_status, get_sales_summary,

get_inventory_levels, get_dispatch_plan, get_trip_status

- Action tools (write, require confirmation): approve_dispatch_plan,

flag_transaction_discrepancy, update_stock_level

- Trigger tools (require confirmation): trigger_refill_engine,

send_client_report, send_supplier_notification, reschedule_cron

Rules:

1. Always respond in plain language. Never expose raw JSON or SQL.

2. For any action or trigger: summarise what you are about to do, ask for

confirmation. Wait for "yes", "confirm", or "do it". Expire after 60s.

3. If a tool fails, explain the error plainly and suggest next steps.

4. Proactively flag anomalies you notice while answering.

5. The current operator context is: {operator_name}.

Business context:

- Currency: AED (UAE Dirhams)

- Machine types: VOX machines and Boonz machines

- Locations: Mercato, DIFC, and others

- Reconciliation: Adyen = payment processor, POS = vending system export

- 22 Feb 2026 discrepancy is flagged — do not auto-resolve.

## 13.2 Refill engine — 9-module Stage 2 pipeline

| Module | Role |
| --- | --- |
| 1. Feature Engine | Derives features from sales history, inventory, and shelf config |
| 2. Classify | Classifies products by velocity, margin, seasonality |
| 3. Expiry | Flags products approaching expiry date — adjusts quantities |
| 4. Demand Forecast | Predicts units sold per product per machine per day |
| 5. Optimize | Solves refill quantity per slot given capacity + forecast |
| 6. Mix Floor | Enforces minimum SKU diversity rules (guardrail_products) |
| 7. Assortment | Resolves substitutions where primary SKU unavailable |
| 8. Post-process | Applies business rules, rounds quantities, checks constraints |
| 9. Dispatch | Generates final per-machine, per-shelf dispatch instructions |

## 13.3 Document history

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | March 2026 | Cyril Semaan + Claude (Anthropic) | Initial full PRD — all sections completed |